| Submittal Number |  | Submittal Title | Spec/PO/Contract Section Reference | Submittal Schedule Date | Submittal Review Period (Calendar Days) | Document Submitted To | Submittal Purpose | Submittal Review (Internal Use) |  | Submittal Approval (Internal Use) |  | Submittal Distribution (Internal Use) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Proposal Submittals |  |  |  |  |  |  |  |  |  |  |  |
| NA |  | Experience Modification Rate (EMR), Total Case Rate (TCR), and Days Away, Restricted, and Transfer (DART) for past three (3) years. | Section J Attachment 13 | G | NA | PROC | ACC | PROC/HSE |  | PROC |  | Proc. File |
| NA |  | Experience Modification Rate (EMR) updates | Section J Attachment 13 | H | NA | PROC | ACC | PROC/HSE |  | PROC |  | Proc. File |
| NA |  | OSHA 300-A Logs | Section J Attachment 13 | G | NA | PROC | APP | PROC/HSE |  | PROC |  | Proc. File |
| NA |  | Subcontractor Request Form | Section B.10 E Section J Attachment 13 | G | NA | PROC | APP | PROC |  | PROC |  | Proc. File |
|  | Procurement Submittals |  |  |  |  |  |  |  |  |  |  |  |
| NA |  | Labor Agreement Letter of Assent | Section H 18 | A | NA | PROC | INF | PROC |  | PROC |  | Proc. File |
| NA |  | Verification of Pre-Job Meeting | Section H.18 Attachment J-9, GPPMA Article XII Paragraph 6 | C | NA | PROC | INF | PROC |  | PROC |  | Proc. File |
| NA |  | Performance Bond | Section B.9 (a) | Other | NA | PROC | APP | PROC |  | PROC |  | Proc. File |
| NA |  | Payment Bond | Section B.9 (a) | Other | NA | PROC | APP | PROC |  | PROC |  | Proc. File |
| NA |  | Pay Item Schedule Invoice | Section G.5.1 (b) | Other | 10 | PROC | APP | PROC |  | PROC |  | Proc. File |
| NA |  | Pay Item Invoice Summary | Section G.5.1 (b) | Other | 10 | PROC | APP | PROC |  | PROC |  | Proc. File |
| NA |  | Commercial Request for Information (RFI) | Section C | H | 10 | PROC | ACC | PROC |  | PROC |  | Proc. File |
| NA |  | Certificate of Insurance | Section H 24 (h) | C | NA | PROC | INF | PROC |  | PROC |  | Proc. File |
| NA |  | Certified Payroll | Section H 18 | H | NA | PROC | INF | PROC |  | PROC |  | Proc. File |
| NA |  | Weekly Progress Report | Section C | H | NA | PROC | INF | PROC |  | PROC |  | Proc. File, CONST |
|  | Pre-Mobilization Submittals |  |  |  |  |  |  |  |  |  |  |  |
| XXXXXXX-YYY |  | Contractor HSE Representative Designation | Section J Attachment 13 | C | 10 | DC | APP | HSE |  | HSE |  | PROC, FM, HSE, QA |
| XXXXXXX-YYY |  | Subcontractor OSHA Competent Person Designation | Section J Attachment 13 | C | 10 | DC | ACC | HSE |  | HSE |  | PROC, FM, HSE, QA |
| XXXXXXX-YYY |  | JOB HAZARD ASSESSMENT (JHA) | Section J Attachment 13 | C | 15 | DC | APP | CONST |  | HSE |  | PROC, FM, HSE, QA |
| XXXXXXX-YYY |  | Contractor’s Work Plan | Section J Attachment J-25 and Section C | C | 10 | DC | APP | CONST/OTHER |  | CONST |  | PROC, FM, HSE, QA |
| XXXXXXX-YYY |  | Contractors Project Safety Plan | Section C and Section J Attachment J-13 | C | 10 | DC | APP | HSE |  | HSE |  | PROC, FM, HSE, QA |
| XXXXXXX-YYY |  | Contractor’s Environmental Plan | Section J Attachment J-13 and Section C | C | 10 | DC | APP | HSE/EP |  | EP |  | PROC, FM, HSE, QA |
| XXXXXXX-YYY |  | Detailed Schedule | Section C | C | 10 | DC | ACC | CONST |  | CONST |  | PROC, FM, HSE, QA |
| XXXXXXX-YYY |  | Project-specific QA Plan | Section J Attachment J-16 and Section C | C | 10 | DC | APP | QA |  | QA |  | PROC, FM, HSE, QA |
| XXXXXXX-YYY |  | Designated IH Representative | Section J Attachment 13 | C | 10 | DC | ACC | CONST |  | HSE |  | PROC, FM, HSE, QA |
| XXXXXXX-YYY |  | Hoisting and Rigging Equipment Information | Section J Attachment 13 | C | 10 | DC | ACC | CONST/HSE |  | CONST |  | PROC, FM, HSE, QA |
| XXXXXXX-YYY |  | Hoisting an Rigging Operator Crane Operators License | Section J Attachment 13 | C | 10 | DC | ACC | CONST/HSE |  | CONST |  | PROC, FM, HSE, QA |
| XXXXXXX-YYY |  | Written Hazardous Communication Program | Section J Attachment 13 | C | 10 | DC | ACC | CONST/HSE |  | HSE |  | PROC, FM, HSE, QA |
| XXXXXXX-YYY |  | Carcinogen Control Program | Section J Attachment 13 | C | 10 | DC | ACC | CONST/HSE |  | HSE |  | PROC, FM, HSE, QA |
| XXXXXXX-YYY |  | Contractors Program for Physiological Monitoring | Section J Attachment 13 | C | 10 | DC | ACC | CONST/HSE |  | HSE |  | PROC, FM, HSE, QA |
| XXXXXXX-YYY |  | Initial Employee Training Matrix | Section J Attachment 13 | C | 10 | DC | ACC | CONST/HSE |  | HSE |  | PROC, FM, HSE, QA |
| XXXXXXX-YYY |  | Initial Employee Training Records | Section J Attachment 13 | C | 10 | DC | ACC | CONST/HSE |  | HSE |  | PROC,FM, HSE, QA |
| XXXXXXX-YYY |  | Radioactive Materials License | Section J Attachment 13 | C | 10 | DC | ACC | CONST/HSE/RP |  | RP |  | PROC,FM, HSE, QA |
| XXXXXXX-YYY |  | Certification as a Licensed Asbestos Abatement Contractor | Section J Attachment 13 | G | 10 | DC | ACC | CONST/HSE |  | HSE |  | PROC,FM, HSE, QA |
| XXXXXXX-YYY |  | Asbestos Abatement Work Plan | Section J Attachment 13 | C | 10 | DC | ACC | CONST/HSE |  | HSE |  | PROC,FM, HSE, QA |
| XXXXXXX-YYY |  | Written Lead Compliance Plan | Section J Attachment 13 | C | 10 | DC | ACC | CONST/HSE |  | HSE |  | PROC,FM, HSE, QA |
| XXXXXXX-YYY |  | Radiation Generating/Emitting Equipment Manuals & Specs. | N/A | C | 10 | DC | APP | CONST/RP |  | RP |  | PROC,FM, HSE, QA |
| XXXXXXX-YYY |  | Electrical License in State Of Ohio | Section C | C | 10 | DC | ACC | CONST/HSE |  | CONST |  | PROC,FM, HSE, QA |
|  | Pre-Construction Submittals |  |  |  |  |  |  |  |  |  |  |  |
| XXXXXXX-YYY |  | Equipment List | Section J Attachment 13 | F | 10 | DC | APP | CONST/HSE |  | CONST |  | PROC, FM, HSE, QA |
| XXXXXXX-YYY |  | Equipment Operator Qualifications and Proficiency Statement | Section J Attachment 13 | F | 10 | DC | APP | CONST/HSE |  | HSE |  | PROC, FM, HSE, QA |
| XXXXXXX-YYY |  | Lift Plan | Section J Attachment 13 | H | 10 | DC | APP | CONST/HSE |  | CONST |  | PROC, FM, HSE, QA |
| XXXXXXX-YYY |  | Incident/Injury Report | Section J Attachment 13 | H | 10 | DC | APP | HSE |  | HSE |  | PROC, FM, HSE, QA |
| XXXXXXX-YYY |  | Scaffold Inspection Check List Users Acknowledgment Sheet | Section J Attachment 13 | E10 | 10 | DC | ACC | CONST/HSE |  | CONST |  | PROC, FM, HSE, QA |
| XXXXXXX-YYY |  | Chemicals List and MSDS/SDS | Section J Attachment 13 | F | 10 | DC | ACC | CONST/HSE/EP |  | HSE |  | PROC, FM, HSE, QA |
| XXXXXXX-YYY |  | Chemical Removal Notification | Section J Attachment 13 | F | 10 | DC | ACC | CONST/HSE/EP |  | HSE |  | PROC, FM, HSE, QA |
| XXXXXXX-YYY |  | List of Lead Abatement Workers | Section J Attachment 13 | F | 10 | DC | ACC | CONST/HSE |  | HSE |  | PROC, FM, HSE, QA |
|  | Construction Submittals |  |  |  |  |  |  |  |  |  |  |  |
| XXXXXXX-YYY |  | Health, Safety and Environmental (HSE) Reports | Section J Attachment 13 | H | 10 | DC | ACC | CONST/HSE |  | HSE | PROC, FM, HSE, QA |  |
| XXXXXXX-YY |  | Industrial Hygiene Surveys and Assessments | Section J Attachment 13 | H | 10 | DC | ACC | CONST/HSE |  | HSE | PROC, FM, HSE, QA |  |
| XXXXXX-YYY |  | Daily Asbestos Inspections | Section J Attachment 13 | H | 10 | DC | ACC | CONST/HSE |  | HSE | PROC,FM, HSE, QA |  |
| XXXXXXX-YYY |  | Technical Request for Information (RFI) | Section C | H | 10 | DC | ACC | DESIGN/CONST |  | DESIGN | PROC,FM, HSE, QA |  |
| XXXXXXX-YYY |  | Contractor Daily Report (J-5) | Section C | OTHER (Submitted Weekly with SOCCo Const. Super. Signature) | 10 | PROC | INF | CTR |  | CTR | PROC,FM, HSE, QA, |  |
| XXXXXXX-YYY |  | Requests for Street Closures | Section C | H | 10 | DC | APP | CONST |  | CONST | PROC,FM, HSE, QA, |  |
| XXXXXXX-YYY |  | Employee Training Matrix Updates (Submitted Weekly) | Section J Attachment 13 | H | 10 | DC | INF | CTR |  | CTR | PROC,FM, HSE, QA, |  |
| XXXXXXX-YYY |  | Heavy Equipment Inspections | Section J Attachment 13 | Other (Submitted Weekly) | 10 | DC | INF | CTR |  | CTR | PROC,FM, HSE, QA, |  |
|  | Construction Completion/Close Out Submittals |  |  |  |  |  |  |  |  |  |  |  |
| XXXXXXX-YYY |  | Acceptance Testing Reports | Section C | H | 10 | DC | ACC | QA, DESIGN |  | DESIGN |  | PROC,FM, HSE, QA, |
| XXXXXXX-YYY |  | Redline Mark-ups to Drawings Showing any and all Field Changes | Section C | H | 10 | DC | ACC | CONST |  | DESIGN |  | PROC,FM, HSE, QA, |
| XXXXXXX-YYY |  | J-22 NOTICE OF COMPLETION | J-22 | E10 | 10 | DC | ACC | FM/CONST/PROC |  | PROC |  | PROC,FM, HSE, QA, |

Instructions

Completion of the Submittal Register – Part I

Instructions for Southern Ohio Cleanup Company LLC

- SOCCo will insert the submittal number as follows:

  - Contract Number/PO Number

  - Sequential number

Contract #		Sequence#

XXXXXXX		001

Contract #		Sequence #

XXXXXXX		001

- Note: When additional submittals are required the Contractor shall enter the next sequential number in that submittal group (i.e. if the last submittal number in a group was XXXXXXX--025, the next submittal number would be XXXXXXX--026).SOCCo will  insert the Submittal Title

- SOCCo will insert the Specification/PO/or Contract Section the submittal is referenced in

- SOCCo will replace the XX with the desired number of days on  the Submittal Schedule date

  - A – Within XX days after award

  - B – XX days max from Notice to Proceed (NTP)

  - C – Prior to authorization to mobilize

  - D – XX days prior to start of the activity

  - E – XX days after completion of activity

  - F – Prior to entry

  - G – With Bid / With Proposal

  - H – As required/As Needed

- SOCCo will insert the Submittal Review Period for each submittal listed

- SOCCo will insert who the vendor is required to submit the submittal to within the SOCCo organization

  - PROC – Procurement

  - DC – Document Control

- SOCCo will insert the Submittal Purpose code

  - APP – Approved

  - ACC – Accepted

  - INF – Information

  - Other – As Identified

- SOCCo will insert the Submittal Reviewers (Internal Use)

  - DESIGN – Engineer of Record

  - QA – Quality

  - CONST – Construction

  - PROC – Procurement

  - HSE – Health, Safety, Environmental

  - Other – As identified

- SOCCo will insert the Submittal Approver (Internal Use)

  - DESIGN – Engineer of Record

  - QA – Quality

  - CONST – Construction

  - PROC – Procurement

  - HSE – Health, Safety, Environmental

  - Other – As Identified

- SOCCo will insert the Submittal Distribution Requirements (i.e., once an approved or accepted submittal, who Document Control needs to distribute a controlled or certified copy to)

  - DESIGN – Engineer of Record

  - QA – Quality

  - CONST – Construction

  - PROC – Procurement

  - HSE – Health, Safety, Environmental

  - Other – As identified